CYBER TOWERS

Vehicle Access System

Gap Analysis & Implementation Roadmap

Prepared by Bluesprings AI

June 2026  |  CONFIDENTIAL

# 1. Feature Classification Overview

The following table classifies every target feature against its current implementation state based on a full codebase audit conducted June 2026.

| Feature | Status | Key Finding |
| --- | --- | --- |
| Remove TimeWatch / SQL Server Dependency | PARTIAL | websocket.js polls SQL Server every 3s. personnelCache.js, liveController, statsController, reportController all query SQL Server. |
| Controller Setup from Web Application | NOT STARTED | PostgreSQL controllers table + repository are complete. No browser API routes or frontend UI exist. |
| Card Registration from Web Application | NOT STARTED | cardsRepo.js is fully implemented. No API routes or frontend screens exist for card CRUD. |
| Card Assignment to Users | NOT STARTED | No user-to-card FK exists. cards.person_name is plain text; no link to users table in any layer. |
| Card Upload to Controllers via SDK | NOT STARTED | Bridge Service reads events only. WriteCardMain / DelCardMain SDK methods not wired. No HTTP endpoint for card push. |
| Live Scan Events in Dashboard | PARTIAL | Events insert to PostgreSQL correctly via Bridge. Frontend only listens for 'new_scans' (SQL Server). 'bridge_event' WebSocket is never read by the browser. |
| Attendance Tracking | NOT STARTED | No API, no page, no aggregation logic. Raw data exists in scan_events — nothing consumes it for attendance. |
| Alerts | PARTIAL | alertsRepo.js complete. Bridge creates alerts in PostgreSQL. No browser API routes or frontend alerts page. |
| Controller Health Monitoring | PARTIAL | controllerStatusRepo.js complete. Bridge sends heartbeats, PostgreSQL stores them. No frontend widget or API route for the browser. |
| Authentication / Role-Based Access | PARTIAL | LoginPage uses hardcoded credentials. usersRepo.js is complete. No real login API, no JWT, no bcrypt. |

| Complete | Partial | Not Started | Summary |
| --- | --- | --- | --- |
| 0 of 10 | 5 of 10 | 5 of 10 | No feature is fully complete yet. The backend data layer (PostgreSQL repositories) is the strongest asset — all 7 repos are production-ready. The primary gap is wiring them to the frontend. |

# 2. Detailed Gap Analysis

## 2.1  Remove SQL Server / TimeWatch Dependency

Status: PARTIAL SQL Server is still the primary data source for the live dashboard. The PostgreSQL pipeline exists end-to-end but the frontend has never been switched to consume it.

Files that must be changed or deleted:

| File | What Must Change |
| --- | --- |
| backend/websocket.js | Remove startPolling() entirely. SQL Server CardRecord polling runs every 3 seconds. Live events already arrive via Bridge POST /internal/bridge/events which calls broadcast() directly. |
| backend/personnelCache.js | Delete this file. It caches SQL Server Personnel table. Enrichment (person_name, vehicle_number, company_code) is already denormalised into scan_events at insert time by scanEventsRepo.insertEvent(). |
| backend/controllers/liveController.js | Rewrite getLive(), getNew(), search() to query PostgreSQL scan_events via scanEventsRepo instead of SQL Server CardRecord. |
| backend/controllers/statsController.js | Rewrite getVehicleStats(), getVehicleTypeCount(), getVehicleCount() to use scanEventsRepo.getHourlyStats() and new aggregation queries on scan_events. |
| backend/controllers/reportController.js | Rewrite getReportRecords(), getVehicleOccupancy() to derive sessions from scan_events IN/OUT pairs instead of TimeWatch session tables. |
| backend/db.js | Delete entire file once all routes migrated. Remove mssql from package.json. |

Frontend field name mapping (SQL Server → PostgreSQL):

| SQL Server Field | PostgreSQL Field | Used In |
| --- | --- | --- |
| CardData | card_no | LiveEntryExitPage, ConfigPage |
| PName | person_name | LiveEntryExitPage, ReportPage |
| PortNum (1/2) | direction (In/Out) | LiveEntryExitPage, Stats |
| ScanTime | event_date | All pages |
| EquptName | location_label | LiveEntryExitPage |
| CarNumber | vehicle_number | LiveEntryExitPage, Report |
| DeptName | company_code | LiveEntryExitPage |
| CardRecordID (int) | id (UUID) | Deduplication key |

New API routes required:

- GET /api/scan-events — recent events with pagination (initial page load)

- GET /api/scan-events/stats — hourly/daily aggregations for charts

- GET /api/scan-events/occupancy — current inside/outside count per card

## 2.2  Controller Setup from Web Application

Status: NOT STARTED The PostgreSQL controllers table, all 7 repository functions, and the Bridge startup route are complete. Zero backend API routes or frontend screens exist for browser-based controller management.

APIs to create (all require Admin role):

| Endpoint | Repository Function | Purpose |
| --- | --- | --- |
| GET /api/controllers | controllersRepo.getAllControllers() | List all with status join |
| POST /api/controllers | controllersRepo.createController() | Register new controller |
| PATCH /api/controllers/:id | controllersRepo.updateController() | Update IP, password, labels |
| DELETE /api/controllers/:id | controllersRepo.deleteController() | Soft-delete (deleted_at) |
| GET /api/controllers/health | controllerStatusRepo.getAllStatuses() | Heartbeat status for all |

Frontend screens to build (ConfigPage.jsx — new Controllers tab):

- Table columns: Serial Number, IP Address, Port, Location, Status badge (Online/Offline/Unknown), Last Heartbeat, Edit / Delete actions

- Add Controller modal: Serial Number, IP Address, TCP Port, UDP Port, Password (masked), Location Label, Door Count, Door Labels (per-door text inputs)

- Edit Controller modal: pre-filled form, same fields

- Delete: confirmation dialog before calling DELETE /api/controllers/:id

- Status badge refreshes automatically from controller_status WebSocket message

SDK note:

No SDK calls needed for CRUD. The Bridge Service already reads GET /internal/bridge/controllers at startup — any controller added via the web app is automatically picked up on the next Bridge restart.

## 2.3  Card Registration from Web Application

Status: NOT STARTED cardsRepo.js has all 6 functions fully implemented (listCards, createCard, updateCard, deleteCard, getCardByNo, getCardsByNos). No API routes or frontend screens exist. The current ConfigPage reads authorized vehicles from SQL Server.

APIs to create:

| Endpoint | Repository Function | Purpose |
| --- | --- | --- |
| GET /api/cards | cardsRepo.listCards() | Paginated list with search, status, company filters |
| GET /api/cards/:id | cardsRepo.getCardByNo() | Single card detail |
| POST /api/cards | cardsRepo.createCard() | Register new RFID card |
| PATCH /api/cards/:id | cardsRepo.updateCard() | Edit card details |
| DELETE /api/cards/:id | cardsRepo.deleteCard() | Soft-delete + status='Deleted' |

Frontend screens to build (ConfigPage.jsx — new Cards tab):

- Table columns: Card No, Person Name, Company, Vehicle Number, Vehicle Type, Status badge (Active/Suspended/Expired), Access Group, Valid Until, Actions

- Add Card modal: Card No (Wiegand number), Person Name, Person Code, Company dropdown, Vehicle Number, Vehicle Type (2W/4W), Card Status, Access Group, Valid From, Valid Until

- Edit Card modal: pre-filled form

- Search bar: filter by name, card number, company code, status

- Bulk deactivate: select multiple rows and suspend in one action

## 2.4  Card Assignment to Users

Status: NOT STARTED The cards table has person_name as plain text — no foreign key to the users table exists in any layer. This feature links a registered system user (operator/resident) to one or more RFID cards.

Schema change required:

ALTER TABLE cybertowers.cards

ADD COLUMN assigned_user_id UUID

REFERENCES cybertowers.users(id) ON DELETE SET NULL;

This is additive (nullable) — zero risk to existing data.

Files to change:

- backend/database/ — add migration SQL file for the new column

- backend/repositories/cardsRepo.js — add assigned_user_id to SELECT columns and COALESCE update pattern

- backend/repositories/usersRepo.js — add getCardsByUser(userId) function

- backend/routes/api.js — add 3 assignment routes below

APIs to create:

- PATCH /api/cards/:id/assign — { userId } — link card to a system user

- PATCH /api/cards/:id/unassign — clear assigned_user_id

- GET /api/users/:id/cards — list all cards assigned to a specific user

Frontend screens:

- Card Edit modal: 'Assign to User' searchable dropdown (search users by name or email via GET /api/users)

- User Management page: show list of cards assigned to each user with status badges

## 2.5  Card Upload to Controllers via SDK

Status: NOT STARTED This is the most complex feature. The Bridge Service currently only READS events from the FC8900. To grant access, the controller must have the card number in its local memory. This requires new C# code in the Bridge Service using WriteCardMain / DelCardMain SDK methods.

SDK methods to use (FCardCDrive.dll — ConnectMain class):

| SDK Method | Purpose & Parameters |
| --- | --- |
| WriteCardMain() | Write card to controller memory. Params: card_no, start_time, end_time, door_mask (bitmask of accessible doors), card_type (Normal/FirstCard/AlwaysOpen) |
| DelCardMain() | Remove card from controller memory. Params: card_no. Called when card is deactivated or deleted. |
| ReadCardMain() | Verify card exists in controller. Used to confirm push was successful. |

What to build in Bridge Service (C#):

- New HTTP listener endpoint: POST /bridge/cards/push

- Body: { controllerSn, cards: [{ cardNo, validFrom, validUntil, doorMask, cardType }] }

- Logic: for each card, call ConnectMain.WriteCardMain() on the named controller

- Returns: { pushed: N, failed: N, errors: [{cardNo, reason}] }

- New endpoint: DELETE /bridge/cards/remove

- Body: { controllerSn, cardNos: string[] }

- Logic: call ConnectMain.DelCardMain() for each card number

What to build in Express backend:

- POST /api/cards/:id/push-to-controller — reads card from PostgreSQL, calls Bridge /bridge/cards/push, logs to sync_log

- POST /api/cards/push-all — fetches all active cards (cardsRepo.getActiveCardsForPush()), pushes to all active controllers in batch

Frontend screens:

- Card table: 'Push to Controller' icon button per row — triggers single card push

- Cards tab header: 'Sync All Cards to Controllers' button with spinner and result toast

- Push status column: last pushed timestamp + success/fail badge per card

Hardware requirement: Phase 5 must be tested against the real FC8900 hardware before it can be considered complete. SDK door_mask values depend on the physical door wiring of each controller — confirm door numbers before coding.

## 2.6  Live Scan Events in Dashboard

Status: PARTIAL The data pipeline is complete end-to-end: FC8900 → Bridge TCP → POST /internal/bridge/events → PostgreSQL scan_events → WebSocket broadcast('bridge_event'). The frontend only listens for 'new_scans' (from SQL Server polling). It ignores 'bridge_event' entirely.

What is missing:

- backend/websocket.js: startPolling() must be removed. It polls SQL Server every 3 seconds — this is the root cause of SQL Server dependency at runtime.

- frontend/src/pages/LiveEntryExitPage.jsx: must add a WebSocket listener for 'bridge_event' message type

- frontend/src/pages/LiveEntryExitPage.jsx: all field references must switch to PostgreSQL column names (see mapping table in Section 2.1)

- backend/routes/api.js: add GET /api/scan-events for initial page load (recent 50 records from PostgreSQL)

New data flow after fix:

Card scanned → FC8900 → Bridge TCP socket → POST /internal/bridge/events → scanEventsRepo.insertEvent() → broadcast('bridge_event') → Browser WebSocket listener → LiveEntryExitPage table updates in real time

No polling. No SQL Server. Zero latency increase.

## 2.7  Attendance Tracking

Status: NOT STARTED All raw data is in scan_events (direction='In'/'Out', event_date, card_no, person_name, company_code). No attendance aggregation logic, API routes, or frontend page exist in any layer.

Attendance logic:

- Attendance record = card_no had at least one 'In' scan on a calendar date

- Arrival = MIN(event_date) WHERE direction='In' for that card + date

- Departure = MAX(event_date) WHERE direction='Out' for that card + date

- Duration = departure - arrival (shown as hours:minutes)

- Status: Present (both In+Out), Partial (In only), Absent (no scan)

Files to create:

- backend/repositories/attendanceRepo.js — new file with:

- getDailyAttendance(date) — all persons, first-in / last-out / duration for a single day

- getAttendanceRange(from, to, cardNo) — multi-day with optional per-person filter

- getMonthlySummary(month) — days present, avg hours per person for a month

APIs to create:

- GET /api/attendance/daily?date=YYYY-MM-DD

- GET /api/attendance/range?from=YYYY-MM-DD&to=YYYY-MM-DD&cardNo=optional

- GET /api/attendance/summary?month=YYYY-MM

Frontend screen to build (new AttendancePage.jsx, path: /attendance):

- Date picker: single day or date range selector

- Table: Person Name, Company, Card No, Arrival Time, Departure Time, Duration, Status badge

- Export to CSV button

- Add 'Attendance' link to Navbar

## 2.8  Alerts

Status: PARTIAL alertsRepo.js has all 5 functions complete. bridge.js creates PostgreSQL alert rows when isAlert=true. bridge.js broadcasts 'bridge_alert' via WebSocket. The frontend has no listener and no alerts page.

APIs to create:

| Endpoint | Repo Function | Purpose |
| --- | --- | --- |
| GET /api/alerts | alertsRepo.listAlerts() | Paginated with severity/date filters |
| PATCH /api/alerts/:id/acknowledge | alertsRepo.acknowledgeAlert() | Operator acknowledgement + notes |
| GET /api/alerts/counts | alertsRepo.getUnacknowledgedCounts() | Count by severity for bell badge |
| GET /api/alerts/active | alertsRepo.getActiveAlerts() | Recent unacknowledged for toasts |

Frontend screens to build:

- AlertsPage.jsx (path: /alerts): table with Timestamp, Controller, Card No, Person Name, Severity badge (Critical=red / High=orange / Medium=amber / Low=grey), Event Code, Status, Acknowledge button

- Filter bar: severity dropdown, date range picker, acknowledged toggle

- Acknowledge modal: notes text area, submit closes modal and marks row as acknowledged

- Auto-refresh: WebSocket listener for 'bridge_alert' prepends new rows without page reload

- Navbar.jsx: bell icon with red unread count badge — polls GET /api/alerts/counts every 30s

- App.jsx: add /alerts route

## 2.9  Controller Health Monitoring

Status: PARTIAL controllerStatusRepo.js is complete. Bridge sends heartbeats every cycle; PostgreSQL records is_online, last_heartbeat_at, consecutive_failures. No API route exposes this to the browser. No frontend widget exists.

APIs to create:

- GET /api/controllers/health — returns all controllers joined with controller_status (sn, location_label, ip_address, is_online, last_heartbeat_at, consecutive_failures)

- GET /api/controllers/:id/health — single controller heartbeat detail

Frontend screens to build:

- Dashboard.jsx: 'Controller Health' widget — card grid, one card per controller

- Green dot = Online (last heartbeat < 60s ago)

- Red dot = Offline (consecutive_failures > 0 or last heartbeat > 60s)

- Grey dot = Unknown (never received heartbeat)

- Shows: controller name, IP, 'last seen X minutes ago'

- Clicking a card navigates to /config Controllers tab

- WebSocket: Frontend adds listener for 'controller_status' message (already broadcast by bridge.js) to update widget in real time without polling

## 2.10  Authentication / Role-Based Access

Status: PARTIAL usersRepo.js has all 9 functions. PostgreSQL has users, roles, permissions, role_permissions tables with seed data. LoginPage.jsx has three hardcoded credential pairs — no API call is made. The system has no real security boundary.

APIs to create:

- POST /api/auth/login — bcrypt.compare(password, hash), issue signed JWT, return user + permissions

- POST /api/auth/logout — invalidate token (blacklist or short expiry + refresh flow)

- GET /api/auth/me — return current user profile + permission list from JWT claims

- POST /api/auth/change-password — required on first login (must_change_password=true)

Files to change:

- backend/package.json — add jsonwebtoken, bcrypt

- backend/routes/api.js or new backend/routes/auth.js — add auth routes

- backend/middleware/auth.js — add verifyJwt() middleware, apply to all /api routes

- frontend/src/pages/LoginPage.jsx — replace hardcoded logic with POST /api/auth/login call

- frontend/src/api/index.js — add login(), logout(), getMe() functions; attach JWT to all requests

Frontend screens to build:

- User Management page (path: /admin/users): list users, add/edit/deactivate, assign roles

- LoginPage: replace static check with API call, handle must_change_password redirect

- First-login change-password screen

# 3. Prioritized Implementation Roadmap

Execute phases in order. Each phase depends on the one before it. Do not skip phases.

PHASE 1 — Remove SQL Server ¦ Weeks 1–2 ¦ CRITICAL — Start Here

| # | Task | Files Changed | Effort |
| --- | --- | --- | --- |
| 1.1 | Rewrite websocket.js — remove startPolling(), keep broadcast() only | backend/websocket.js | 2 hrs |
| 1.2 | Add GET /api/scan-events route from PostgreSQL | backend/routes/api.js | 2 hrs |
| 1.3 | Update LiveEntryExitPage: listen for bridge_event, remap PostgreSQL field names | frontend/src/pages/LiveEntryExitPage.jsx | 3 hrs |
| 1.4 | Rewrite /api/live, /api/new, /api/search to use scanEventsRepo | routes/api.js, liveController.js | 3 hrs |
| 1.5 | Rewrite vehicle-stats, vehicle-count, vehicle-type-count to use scanEventsRepo | routes/api.js, statsController.js | 3 hrs |
| 1.6 | Rewrite /api/report/records and /api/report/occupancy to use scanEventsRepo | routes/api.js, reportController.js | 4 hrs |
| 1.7 | Delete db.js and personnelCache.js, remove mssql from package.json | backend/db.js, personnelCache.js, package.json | 1 hr |

Phase 1 Outcome: FC8900 → Bridge TCP → POST /internal/bridge/events → PostgreSQL → WebSocket → Browser. No SQL Server. No TimeWatch. Total: 18 hours.

PHASE 2 — Alerts & Controller Health ¦ Week 2 ¦ HIGH

| # | Task | Files Changed | Effort |
| --- | --- | --- | --- |
| 2.1 | Add 4 alert API routes (list, acknowledge, counts, active) | backend/routes/api.js | 2 hrs |
| 2.2 | Build AlertsPage.jsx with table, severity filters, acknowledge modal | frontend/src/pages/AlertsPage.jsx (new) | 4 hrs |
| 2.3 | Add alert bell with unread count badge to Navbar | frontend/src/components/Navbar.jsx | 1 hr |
| 2.4 | Add 2 controller health API routes | backend/routes/api.js | 1 hr |
| 2.5 | Add Controller Health widget to Dashboard | frontend/src/pages/Dashboard.jsx | 2 hrs |

Phase 2 Outcome: Operators see real-time alerts with acknowledgement. Dashboard shows controller Online/Offline status live via WebSocket. Total: 10 hours.

PHASE 3 — Controller Management UI ¦ Week 3 ¦ HIGH

| # | Task | Files Changed | Effort |
| --- | --- | --- | --- |
| 3.1 | Add 5 controller CRUD API routes | backend/routes/api.js | 2 hrs |
| 3.2 | Build Controllers tab in ConfigPage — table with status badges | frontend/src/pages/ConfigPage.jsx | 3 hrs |
| 3.3 | Build Add Controller modal with all fields | frontend/src/pages/ConfigPage.jsx | 2 hrs |
| 3.4 | Build Edit Controller modal (pre-filled) | frontend/src/pages/ConfigPage.jsx | 1 hr |
| 3.5 | Delete confirmation dialog with soft-delete | frontend/src/pages/ConfigPage.jsx | 1 hr |

Phase 3 Outcome: Admin can add/edit/remove controllers from the browser. No direct database access needed. Total: 9 hours.

PHASE 4 — Card Management & User Assignment ¦ Weeks 3–4 ¦ HIGH

| # | Task | Files Changed | Effort |
| --- | --- | --- | --- |
| 4.1 | Add 5 card CRUD API routes | backend/routes/api.js | 2 hrs |
| 4.2 | Build Cards tab in ConfigPage — paginated table with search | frontend/src/pages/ConfigPage.jsx | 4 hrs |
| 4.3 | Build Add Card modal with all fields | frontend/src/pages/ConfigPage.jsx | 2 hrs |
| 4.4 | Build Edit Card modal (pre-filled) | frontend/src/pages/ConfigPage.jsx | 1 hr |
| 4.5 | Add assigned_user_id column migration SQL | backend/database/ (new migration file) | 0.5 hrs |
| 4.6 | Add 3 card-user assignment API routes | backend/routes/api.js, usersRepo.js, cardsRepo.js | 1 hr |
| 4.7 | Add 'Assign to User' dropdown in card edit modal | frontend/src/pages/ConfigPage.jsx | 1 hr |

Phase 4 Outcome: Cards can be registered, edited, deactivated, and assigned to users entirely from the web app. Total: 11.5 hours.

PHASE 5 — Card Upload to Controllers via SDK ¦ Weeks 4–5 ¦ HIGH

| # | Task | Files Changed | Effort |
| --- | --- | --- | --- |
| 5.1 | Implement WriteCardMain HTTP endpoint in Bridge Service (C#) | E:\CyberTowers.Bridge\ (new CardPushController.cs) | 1 day |
| 5.2 | Implement DelCardMain HTTP endpoint in Bridge Service (C#) | E:\CyberTowers.Bridge\ | 2 hrs |
| 5.3 | Add POST /api/cards/:id/push-to-controller route in Express | backend/routes/api.js | 1 hr |
| 5.4 | Add POST /api/cards/push-all bulk push route | backend/routes/api.js | 1 hr |
| 5.5 | Add 'Push to Controller' button per card row | frontend/src/pages/ConfigPage.jsx | 1 hr |
| 5.6 | Add 'Sync All Cards' button with progress indicator | frontend/src/pages/ConfigPage.jsx | 2 hrs |
| 5.7 | Log push results to sync_log table | backend/repositories/syncLogRepo.js, cardsRepo.js | 1 hr |

Phase 5 Outcome: Complete cycle: Register card in web app → Push to controller → Controller grants/denies access → Scan appears in dashboard. Total: ~2.5 days (C# work requires hardware testing).

PHASE 6 — Attendance Tracking ¦ Weeks 5–6 ¦ MEDIUM

| # | Task | Files Changed | Effort |
| --- | --- | --- | --- |
| 6.1 | Create attendanceRepo.js with 3 aggregation functions | backend/repositories/attendanceRepo.js (new) | 3 hrs |
| 6.2 | Add 3 attendance API routes | backend/routes/api.js | 1 hr |
| 6.3 | Build AttendancePage.jsx with date picker and table | frontend/src/pages/AttendancePage.jsx (new) | 4 hrs |
| 6.4 | Add CSV export for attendance report | frontend/src/pages/AttendancePage.jsx | 1 hr |
| 6.5 | Add Attendance tab to Navbar | frontend/src/components/Navbar.jsx, App.jsx | 0.5 hrs |

Phase 6 Outcome: Supervisors generate daily, range, and monthly attendance reports. Requires Phase 1 to have real scan data in PostgreSQL. Total: 9.5 hours.

PHASE 7 — Real Authentication ¦ Weeks 6–7 ¦ MEDIUM — Required before production

| # | Task | Files Changed | Effort |
| --- | --- | --- | --- |
| 7.1 | Add jsonwebtoken and bcrypt to backend | backend/package.json | 0.5 hrs |
| 7.2 | Create /api/auth/login, logout, me, change-password routes | backend/routes/auth.js (new) | 3 hrs |
| 7.3 | Add verifyJwt() middleware, apply to all /api routes | backend/middleware/auth.js | 2 hrs |
| 7.4 | Seed initial admin user with bcrypt hashed password | backend/database/ (seed SQL) | 0.5 hrs |
| 7.5 | Update LoginPage.jsx to call POST /api/auth/login | frontend/src/pages/LoginPage.jsx | 1 hr |
| 7.6 | Attach JWT to all API requests, handle token expiry | frontend/src/api/index.js | 1 hr |
| 7.7 | Build User Management page (list/add/edit users, assign roles) | frontend/src/pages/UsersPage.jsx (new) | 4 hrs |

Phase 7 Outcome: System has real login, role-based page access, and user management. Required before going live. Total: 12 hours.

# 4. Feature Dependency Map

Phases must be executed in order. The table below explains why each phase depends on the previous one.

| Phase | Depends On | Reason |
| --- | --- | --- |
| Phase 1 — Remove SQL Server | Nothing — start here | Foundation. All real data flows through this layer. Nothing else is accurate until SQL Server is removed. |
| Phase 2 — Alerts & Health | Phase 1 | Alerts are linked to scan_events. Controller health needs real heartbeats from the Bridge (established in Phase 1). |
| Phase 3 — Controller CRUD | Phase 1 | Controllers must be stored in PostgreSQL (live after Phase 1). Bridge must be reading from that table. |
| Phase 4 — Card Management | Phase 3 | Cards are associated with controllers via access groups. Controller list needed for the card assignment UI. |
| Phase 5 — Card Upload via SDK | Phase 3 + Phase 4 | Requires both controllers (to push to) and cards (to push) to exist in PostgreSQL and be managed via web app. |
| Phase 6 — Attendance Tracking | Phase 1 | Attendance is derived from scan_events. Requires real data accumulating in PostgreSQL (only after Phase 1). |
| Phase 7 — Authentication | Phase 4 | User-card assignment (Phase 4) requires the users table to be actively used. Login must be real before users matter. |

# 5. Total Effort Estimate

| Phase | Description | Key Deliverable | Effort |
| --- | --- | --- | --- |
| 1 | Remove SQL Server + Live Scans from PostgreSQL | Zero SQL Server at runtime | 18 hours |
| 2 | Alerts + Controller Health Monitoring | AlertsPage + Dashboard widget | 10 hours |
| 3 | Controller Management UI | Full CRUD from browser | 9 hours |
| 4 | Card Management + User Assignment | Card CRUD + user linking | 11.5 hours |
| 5 | Card Upload to Controllers via SDK (C#) | End-to-end registration cycle | ~2.5 days |
| 6 | Attendance Tracking | Daily/monthly attendance reports | 9.5 hours |
| 7 | Real Authentication + User Management | Production-ready login + RBAC | 12 hours |
|  | TOTAL | 1 developer | ~5.5 weeks |

Phase 5 note: The 2.5-day estimate for card upload assumes the FC8900 hardware is available for testing. WriteCardMain / DelCardMain SDK methods must be validated against the physical controller before the feature can be signed off.

# 6. What Works Today (Production-Ready)

The following components are fully implemented, tested, and functional right now:

| Component | Detail |
| --- | --- |
| Bridge → FC8900 TCP connection | Persistent TCP socket to controller. Receives live card scan events in real time. |
| Bridge → Express HTTP push | POST /internal/bridge/events correctly delivers events to the backend after every scan. |
| PostgreSQL scan_events inserts | scanEventsRepo.insertEvent() enriches and persists every scan with person_name, vehicle_number, company_code, location_label. |
| PostgreSQL alerts creation | alertsRepo.createAlert() triggered automatically from Bridge when isAlert=true. |
| PostgreSQL controller heartbeats | controllerStatusRepo records is_online, last_heartbeat_at, consecutive_failures for every Bridge cycle. |
| All 7 PostgreSQL repositories | alerts, cards, controllers, controllerStatus, scanEvents, syncLog, users — all fully implemented and production-ready. |
| PostgreSQL schema (15 tables) | All tables, enums, indexes, partitioned scan_events, seed data (roles/permissions/company) deployed. |
| Bridge sync_log tracking | syncLogRepo.createSyncLog(), completeSyncLog(), failSyncLog() called correctly by Bridge for historical sync operations. |
| WebSocket broadcast infrastructure | broadcast() works for bridge_event, bridge_alert, controller_status, bridge_sync. Frontend just needs to listen. |

For implementation questions: pavank@bluesprings.ai